**Iteration 3 Closeout**

Group 6  
Michelle Frost

Debbie Kirchner

Brian Roden

Linden Stirk  
Issac Zeilinger

During Iteration 3, we made progress with the notification database and completed the Architecture Document. In creating a database for the notifications, we realized the list of transactions that Commerce sent us lacked information regarding the time and location of a transaction. We need to update the data stored in the CSV to include such details; otherwise, it will not be possible to create triggers based on these properties.

Due to Spring Break and the ongoing Covid-19 crisis, overall progress on the coding parts of the project stalled. Specific tasks assigned to Iteration 3 will need to be moved to Iteration 4. The most pressing issues involve the login functionality and connecting the frontend to the backend. Right now, the frontend is still using mock data. This feature is nearly ready, but it will take some additional time to complete.